| ID | Date Added |  | Priority | Description | Use Case | Work Units (days) | Implemented in Iteration # |
| --- | --- | --- | --- | --- | --- | --- | --- |
| REQ1 |  | 11/08/15 | ESSENTIAL | The system shall allow for anonymous users to view the location of food trucks on a map. | UC-1, AnyUser : ViewMap | 1 | 1 |
| REQ2 |  | 11/08/15 | ESSENTIAL | The system shall allow for food truck companies to register and indicate that they are a truck owner. | UC-2, AnonymousUser : RegisterTruck | 2 | 2 |
| REQ3 |  | 11/08/15 | ESSENTIAL | The system shall allow for the food truck companies to create a profile for their truck, including their truck’s name, website, and description. | UC-3, RegisteredTruck : UpdateTruckProfile | 1 | 2 |
| REQ4 |  | 11/08/15 | LOW | The system should allow for the food truck companies to list upcoming and planned locations for their truck(s). | UC-4, RegisteredTruck : ListFutureLocations | 4 | future |
| REQ5 |  | 11/08/15 | HIGH | The system shall allow for users to create accounts. | UC-5, AnonymousUser : RegisterUser | 1 | 2 |
| REQ6 |  | 11/08/15 | LOW | The system shall allow logged in users to add trucks to a favorites listing. | UC-6, RegisteredUser : AddToFavorites | 3 | 4 |
| REQ7 |  | 11/08/15 | LOW | The system shall allow anonymous or logged in users to search for a truck by truck name. | UC-7, All Users : SearchByName | 4 | future |
| REQ8 |  | 11/08/15 | LOW | The system shall allow for anonymous or logged in users to center the map by address (full address; city and state or zip). | UC-8, All Users : AddressCenter | 4 | future |
| REQ9 |  | 11/08/15 | ESSENTIAL | The system shall use Google Maps to display a map with identified truck locations. | UC-9, All Users : ViewTrucksOnMap | 1 | 1 |
| REQ10 |  | 11/08/15 | LOW | The system should be able to detect the GPS location of users and center the map around the GPS location. | UC-10, All Users : AutoCenter | 1 | 2 |
| REQ11 |  | 11/08/15 | ESSENTIAL | The system shall use user authentication with an encrypted password for all registered accounts. | N/A - not a separate use case (part of UC-2 and UC-5) | 1 | 2 |
| REQ12 |  | 11/08/15 | HIGH | The system’s user interface must follow Google’s material design rules. | N/A - not a separate use case | 1 | 3 |
| REQ13 |  | 11/08/15 | HIGH | The system must incorporate periodic (daily) database backups. | N/A - not a separate use case | 1 | 3 |
| REQ14 |  | 11/08/15 | ESSENTIAL | The system must be compatible with Android OS from Jelly Bean (API 16) to Marshmallow (API 23). | N/A - not a separate use case | 1 | 1 |
| REQ15 |  | 11/23/15 | LOW | User is able to see profile for selected trucks,, including the current address and truck’s website. | UC-11, All Users : DisplayTruckInfo | 3 | Future |
| REQ16 |  | 11/23/15 | LOW | When a truck is clicked on the map, the ability to add the truck to a favorites list appears. | UC-12, RegisteredUser : ClickTruck | 2 | 4 |
| REQ17 |  | 11/23/15 | LOW | The system should allow for a list view of all trucks. | UC-13, All Users : ListView | N/A | future |
| REQ18 |  | 11/23/15 | MEDIUM | The system should include a navigation drawer. | N/A - not a separate use case | 2 | 3 |
| REQ19 |  | 12/7/15 | LOW | When a user attempts to register with an existing username, an error is transmitted to the user, and an account is not created. | UC-14, AnonymousUser: DuplicateUsernameReject | 1 | 4 |
| REQ20 |  | 12/7/15 | MEDIUM | Logged in users can see a list of all trucks that they have added to their favorites list. | UC-15, RegisteredUser : FavoritesView | 2 | 4 |
| REQ21 |  | 12/7/15 | LOW | Include a field for truck owners to select their food type. | N/A - not a separate use case | 1 | future |
| REQ22 |  | 12/7/15 | LOW | Ability for users to filter by truck food type. | UC-16, AllUsers : FilterView | 3 | future |
| REQ23 |  | 12/7/15 | HIGH | The system shall allow for truck owners to set their truck’s location by checking in at their current location. | UC-17, TruckUser : SetLocation | 2 | 4 |

UML Scenarios and/or User Stories for Implemented Use Cases:

| Use Case | UML Scenario and/or User Story |
| --- | --- |
| UC-1, AnyUser : ViewMap | As an anonymous user, I can view a map, and if food trucks are in the area of focus, they will be indicated. |
| UC-2A, AnonymousUser : RegisterTruck | As a food truck company owner, I can register on the “Lunch on Wheels” application and configure a password for my account. Once registered, I can login to the created account. |
| UC-2B, AnonymousUser : TruckLogin |  |
| UC-3, RegisteredTruck : UpdateTruckProfile | As a food truck company owner, I can update a profile for my food truck. |
| UC-5A, AnonymousUser : RegisterUser | As a user I can make an account and log in using a username and password combination that was created during the registration process. |
| UC-5B, AnonymousUser : UserLogin |  |
| UC-6, RegisteredUser : AddToFavorites | As a registered user, I can add trucks to my “favorites” list. |
| UC-9, AnyUser : ViewTrucksOnMap | As any user, I can view a map, and if food trucks are in the area of focus, they will be indicated. |
| UC-10, AnyUser : AutoCenter | As an anonymous user when I open the app it will use my GPS location, if activated, to center the screen. And will show me any nearby food trucks and their locations. |
| UC-12, RegisteredUser : ClickTruck | As a registered user, when I click on a truck’s icon, I am shown the option to add the truck to my favorites list. |
| UC-14, AnonymousUser: DuplicateUsernameReject | As an anonymous user, when I register for a new account, it will reject my username if it already exists. |
| UC-15, RegisteredUser : FavoritesView | As a registered user, I can view my favorite trucks in a list. |
| UC-17, TruckUser : SetLocation | As a food truck company owner, I can list the current location of my truck. |

Cumulative Use Case Diagram, All Implemented Use Cases:

Use Case Details for Key Use Cases:

Use Case UC-#: UC-6 Add to Favorites

Related Requirements: REQ6, REQ16 Initiating Actor: Logged in user Actor’s Goal: To add a truck and its information to a favorites list Participating Actors: N/A Pre-conditions: A truck has been clicked on. Google API is connected. Postconditions: The favorite is added to the Mysql database and can be seen in the favorites list in the app. Flow of Events for Main Success Scenario: → 1. The user clicks on the popup that is over the selected truck. ← 2. The truck is added to the user’s favorites list in the MySQL database. Flow of Events for Extensions (Alternate Scenarios): What could go wrong? List the exceptions to the routine and describe how they are handled → 1a. User clicks on the popup of a truck that is already in the user’s favorites list. ← 1b. A duplicate favorites entry is not added to MySQL database.

User Case UC#: UC-12 Click on Truck

Related Requirements: REQ16, REQ9 Initiating Actor: Logged in user Actor’s Goal: To click on a truck and cause a pop-up to appear offering the option to add the truck to a favorites list. Participating Actors: N/A Pre-conditions: The app is open to the map activity. At least one truck is visible on the map. Google API is connected. Postconditions: A pop-up is visible over the clicked truck. An option to add the truck to the user’s favorites appears. Flow of Events for Main Success Scenario: → 1.User clicks on truck. ← 2. A pop-up appears over the truck, offering the option to add the truck to a favorites list. Flow of Events for Extensions (Alternate Scenarios): What could go wrong? List the exceptions to the routine and describe how they are handled 1a. No database connection ← 1b. No list of trucks is displayed by the system. 1c. No trucks have their location listed. ← 1d. No list of trucks is displayed by the system.

User Case UC#: UC-14 Duplicate Username Reject

Related Requirements: REQ19, REQ2, REQ5 Initiating Actor: Anonymous user Actor’s Goal: To attempt to create an account with an existing username Participating Actors: N/A Pre-conditions: The app is open to the registration activity. Google API is connected. Postconditions: An error message is displayed. Flow of Events for Main Success Scenario: → 1.User completes profile with all required fields and with the username entered as an existing username. ← 2. System displays an error message and does not create account. Flow of Events for Extensions (Alternate Scenarios): What could go wrong? List the exceptions to the routine and describe how they are handled 1a. No database connection ← 1b. Unable to verify the information in the MySQL database.

User Case UC#: UC-15 Favorites View

Related Requirements: REQ20, REQ18 Initiating Actor: Logged in user Actor’s Goal: To click on the favorites link in the navigation drawer to view a list of the user’s favorites trucks. Participating Actors: N/A Pre-conditions: The navigation drawer is open. Postconditions: A list of favorite trucks is displayed. Flow of Events for Main Success Scenario: → 1.User clicks on “Favorites” link. 2. include::NavDrawer (REQ18) ← 3. System displays list of the user’s favorites trucks. Flow of Events for Extensions (Alternate Scenarios): What could go wrong? List the exceptions to the routine and describe how they are handled 3a. No database connection ← 3b. No list of favorite trucks is displayed by the system. 3c. The user does not have any favorite trucks. ← 3d. No list of favorite trucks is displayed by the system.

User Case UC#: UC-17 Set Location

Related Requirements: REQ23,REQ18 Initiating Actor: Truck User Actor’s Goal: To click on the “Set Location” option in the navigation drawer to set the truck’s current location. Participating Actors: N/A Pre-conditions: The navigation drawer is open. Postconditions: The truck’s location is set in the database, and a location icon is visible on the map at the selected location. Flow of Events for Main Success Scenario: → 1.User clicks on “Set Location” link. 2. include::NavDrawer (REQ18) ← 3. System adds truck’s location to database. ← 4. System displays truck’s icon at current location. Flow of Events for Extensions (Alternate Scenarios): What could go wrong? List the exceptions to the routine and describe how they are handled 3a. No database connection ← 3b. No location is written to database, and no truck icon is displayed at current location. 3c. GPS not enabled on device. ← 3d. No location is written to database, and no truck icon is displayed at current location.